[image: image1.jpg]Group







The New York Hospital 68th Street Boiler Plant Upgrade 
New York, NY

[image: image2.jpg]


The principals of WM Group have enjoyed a long and successful relationship with this renowned teaching hospital with several buildings totaling 2,000,000 sq ft.  Most recent projects include the on-going modernization and expansion program.  As a part of the modernization program, WM Group designed a boiler plant upgrade to meet the needs of the Hospital and Cornell’s building expansion scheduled for completion in late 2005.  Due to the expected completion date of the new medical facilities the boiler plant upgrade had to be complete in a relatively short period of time.  To meet the time constraint of the project NYPH commissioned WM Group to provide field service during construction which consisted of technical assistance, on-site shop drawing review, schedule coordination, trouble shooting, start-up and commissioning.
[image: image3.jpg]_ W\ -



The project consisted of a new 125,000 lbs/hr boiler, its auxiliaries and an economizer.  Several existing boilers were retrofitted new economizers.  The confined space of the plant presented a challenge for installation of the new equipment.    Phased installation was required so that the steam service was un-interrupted.  Proper coordination by WM Group with the construction manager allowed for the smooth installation of the equipment with only minor changes due to field conditions.
Completion Date: 
           

 Project Cost:

Boiler Plant Upgrade:  Estimated 2005
$ 7.5 M

[image: image4.jpg]













































